**Meeting\_10 Report: Website construction commencement and work distribution**



* **Demonstration of built pages**
  + - The group which was assigned to complete the login page for both the kind of users completed the design and construction of this module and it was presented during the meeting. After that, the group that was assigned dashboard gave their demonstration followed by the group that was assigned the profile page.
* **Discussion for next week’s work**
  + - The pages for the student’s side required some pages of faculty to be finished before they could be built. So the team collectively decided to work on faculty side for the start and then move on to next week’s work
* **Work Distribution for next week**
  + - The Assignment, Grades and Resources section of the Faculty side were divided into three teams of varying sizes depending on the complexity of the page.

Conclusion

* We commenced development of 3 pages : 1) Login page 2) Dashboard for users 3) Profile page for users
* Divided construction module among team: 1) Faculty Assignments 2) Faculty Grades 3) Faculty Resources